BizScraper Pro

Implementation Plan

Version 1.0  ·  July 2025

| Document | Implementation Plan — Step-by-Step Build Guide |
| --- | --- |

| Product | BizScraper Pro — Local Business Data Extractor |
| --- | --- |

| Stack | React.js · Python FastAPI · Google Places API · SQLite |
| --- | --- |

| Total Time | ~10–14 working days (solo developer) |
| --- | --- |

| Phases | 6 phases: Setup → Backend → Frontend → Integration → Polish → Deploy |
| --- | --- |

| Status | Not Started |
| --- | --- |

# 1. Overview

This document is the step-by-step build guide for BizScraper Pro. It breaks the full project into 6 phases with individual tasks, time estimates, who does what, and how to verify each step is done correctly before moving to the next.

Rule: never start a new phase until every task in the previous phase is verified. Each verification step tells you exactly what to check.

| Phase | Name | Est. Duration |
| --- | --- | --- |
| Phase 1 | Environment Setup | 1 day |
| Phase 2 | Backend Core | 3–4 days |
| Phase 3 | Frontend Core | 3 days |
| Phase 4 | Integration & Testing | 2 days |
| Phase 5 | Polish & Edge Cases | 1–2 days |
| Phase 6 | Deployment | 1 day |

# 2. Phase 1  —  Environment Setup

Before writing a single line of application code, every tool must be installed and verified. Do not skip this phase.

| Phase 1 — Environment Setup (1 day) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 1.1 | Install Node.js v18+ from nodejs.org | Dev | 10 min | Run: node --version → must show v18+ |
| 1.2 | Install Python 3.11+ from python.org | Dev | 10 min | Run: python --version → must show 3.11+ |
| 1.3 | Install Git from git-scm.com | Dev | 5 min | Run: git --version → shows version number |
| 1.4 | Install VS Code + Python + ESLint extensions | Dev | 10 min | Open VS Code → Extensions tab shows both installed |
| 1.5 | Install Postman from postman.com | Dev | 5 min | Postman opens without error |
| 1.6 | Create GitHub repo: bizscraper-pro (private) | Dev | 5 min | Repo visible at github.com/thecodingAdi/bizscraper-pro |
| 1.7 | Create Google Cloud account and enable Places API | Dev | 20 min | Places API shows "Enabled" in Google Cloud Console |
| 1.8 | Generate Google Places API key | Dev | 5 min | API key string visible in Credentials page |
| 1.9 | Test API key in browser: maps.googleapis.com/maps/api/place/textsearch/json?query=cafes+in+Jamshedpur&key=YOUR_KEY | Dev | 5 min | Browser returns JSON with results array — not an error |
| 1.10 | Create project folder structure (frontend/ and backend/) | Dev | 10 min | Both folders exist with README.md in root |
| 1.11 | Create .gitignore — add .env, __pycache__, node_modules, *.db | Dev | 5 min | Run: cat .gitignore — all four entries present |
| 1.12 | Initial git commit: "chore: project scaffold" | Dev | 5 min | git log shows first commit on main branch |

# 3. Phase 2  —  Backend Core

Build the entire Python FastAPI backend. Test every endpoint in Postman before touching the frontend. Backend must work independently first.

All backend work happens inside the backend/ folder.

## 3.1  Backend Project Setup

| Phase 2 — Backend Project Setup (Day 2 morning) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 2.1 | Navigate to backend/ folder. Create virtual environment: python -m venv venv | Dev | 3 min | venv/ folder appears inside backend/ |
| 2.2 | Activate venv: .\venv\Scripts\activate (Windows PowerShell) | Dev | 2 min | Terminal prompt shows (venv) prefix |
| 2.3 | Create requirements.txt with all dependencies | Dev | 5 min | File contains: fastapi, uvicorn[standard], requests, httpx, pandas, python-dotenv, beautifulsoup4, sqlalchemy, pydantic, slowapi |
| 2.4 | Install all dependencies: pip install -r requirements.txt | Dev | 5 min | No red error lines — all packages install successfully |
| 2.5 | Create backend/.env file with GOOGLE_API_KEY, CACHE_EXPIRY_HOURS=24, MAX_RESULTS=60, ALLOWED_ORIGIN=http://localhost:5173 | Dev | 3 min | File exists. cat .env shows all four keys. |
| 2.6 | Create main.py with basic FastAPI app and CORS middleware | Dev | 15 min | Run: uvicorn main:app --reload → Terminal shows "Application startup complete" |
| 2.7 | Visit http://localhost:8000/docs in browser | Dev | 2 min | FastAPI auto-generated Swagger UI is visible |

## 3.2  Database Setup

| Phase 2 — Database Setup (Day 2 afternoon) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 2.8 | Create database/models.py — define SQLAlchemy models for search_cache and businesses tables | Dev | 30 min | File has both class definitions with all columns from Schema doc |
| 2.9 | Create database/db.py — SQLite engine, session factory, create_all() | Dev | 15 min | Run app → bizscraper.db file appears in backend/ folder |
| 2.10 | Create database/cache.py — get_cached_result() and save_to_cache() functions | Dev | 30 min | No import errors when imported in main.py |
| 2.11 | Test cache functions manually in Python shell — insert a fake row, read it back | Dev | 10 min | Fake row readable from bizscraper.db using DB Browser for SQLite or Python shell |

## 3.3  Google Places Service

| Phase 2 — Google Places Service (Day 3 morning) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 2.12 | Create services/google_places.py — search_places(keyword, location) function that calls Text Search API Page 1 | Dev | 45 min | Call function directly in Python shell → returns list of 20 raw results |
| 2.13 | Add pagination to search_places() — loop through next_page_token, 2-second delay, collect up to 60 results | Dev | 30 min | Test with "institute in Jharkhand" → function returns 40–60 results |
| 2.14 | Create get_place_details(place_id) function — calls Place Details API, returns phone and website | Dev | 30 min | Test with a real place_id → returns dict with phone and website keys |

## 3.4  Data Processor

| Phase 2 — Data Processor (Day 3 afternoon) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 2.15 | Create services/data_processor.py — process_results(raw_results) function | Dev | 45 min | Function takes raw Google JSON, returns list of clean BusinessModel dicts |
| 2.16 | Implement city extraction from address_components array | Dev | 20 min | Test: pass a raw Google result → city field correctly populated |
| 2.17 | Implement TYPE_MAP and map_type() function | Dev | 15 min | Test: map_type(["tutoring_service"]) returns "Coaching Centre" |
| 2.18 | Implement maps_link builder from place_id | Dev | 10 min | Output URL opens correct business in Google Maps |
| 2.19 | Implement null safety — all Optional fields default to None, not empty string | Dev | 10 min | Test with a result missing phone → phone field is None not "" |

## 3.5  API Endpoints

| Phase 2 — API Endpoints (Day 4) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 2.20 | Create models/business.py — BusinessModel Pydantic class | Dev | 15 min | No import error. Fields match Schema doc exactly. |
| 2.21 | Create models/response.py — SearchResponse Pydantic class | Dev | 10 min | No import error. |
| 2.22 | Create routes/search.py — GET /api/search endpoint: validate input → check cache → call Google → process → save cache → return SearchResponse | Dev | 60 min | Postman GET /api/search?keyword=institute&location=Jharkhand → HTTP 200 with results array |
| 2.23 | Add rate limiting to /api/search — max 30 requests/minute per IP using slowapi | Dev | 15 min | Send 31 rapid requests in Postman → 31st returns HTTP 429 |
| 2.24 | Create routes/export.py — GET /api/export endpoint: read from cache → apply city/type filters → Pandas CSV → return file | Dev | 45 min | Postman GET /api/export → Downloads a valid .csv file with correct headers |
| 2.25 | Add error handlers — 400 for bad input, 500 for Google API failure, 503 for quota exceeded | Dev | 20 min | Test: send empty keyword → HTTP 400 with clean error message |
| 2.26 | Register both routes in main.py. Add /api/health endpoint returning {"status":"ok"} | Dev | 10 min | Postman GET /api/health → {"status":"ok"} |
| 2.27 | Full backend test in Postman: search → verify 60 results → export → open CSV in Excel | Dev | 20 min | CSV opens in Excel with correct columns and real data. No broken fields. |
| 2.28 | Git commit: "feat: backend core complete" | Dev | 5 min | git log shows commit on main |

# 4. Phase 3  —  Frontend Core

Build the React frontend. Use mock/hardcoded data first — connect to real backend only in Phase 4. This keeps frontend development fast and independent.

All frontend work happens inside the frontend/ folder.

## 4.1  React Project Setup

| Phase 3 — React Project Setup (Day 5 morning) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 3.1 | Inside frontend/ run: npm create vite@latest . -- --template react | Dev | 5 min | src/ folder appears with App.jsx and main.jsx |
| 3.2 | Install dependencies: npm install axios @tanstack/react-table react-hot-toast lucide-react | Dev | 5 min | node_modules/ created. No red errors. |
| 3.3 | Install Tailwind CSS: npm install -D tailwindcss postcss autoprefixer && npx tailwindcss init -p | Dev | 10 min | tailwind.config.js and postcss.config.js appear |
| 3.4 | Configure tailwind.config.js content paths. Add Tailwind directives to index.css | Dev | 5 min | Run: npm run dev → app loads at localhost:5173 without errors |
| 3.5 | Add Google Fonts import in index.html: DM Sans + DM Mono | Dev | 5 min | Inspect browser → Network tab shows fonts loading from fonts.googleapis.com |
| 3.6 | Create frontend/.env with VITE_API_BASE_URL=http://localhost:8000 | Dev | 3 min | File exists with correct URL |
| 3.7 | Clean up App.jsx — remove Vite boilerplate. Set up basic page structure with header zone and main zone. | Dev | 10 min | Browser shows blank page with tool name "BizScraper Pro" in DM Sans font |

## 4.2  Components

| Phase 3 — Components (Day 5 afternoon + Day 6) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 3.8 | Create components/SearchBar.jsx — two text inputs + Search button. Controlled inputs with useState. Calls onSearch(keyword, location) prop on button click. | Dev | 45 min | Typing in inputs updates state. Button click fires onSearch with correct values. Red border appears if field is empty. |
| 3.9 | Create components/LoadingSpinner.jsx — centered spinner with "Searching..." text below | Dev | 15 min | Spinner renders correctly when visible prop is true |
| 3.10 | Create components/FilterChips.jsx — receives cities[] and types[] arrays as props. Renders multi-select chips for each. Calls onFilterChange(selectedCities, selectedTypes) on every chip click. | Dev | 60 min | Click multiple city chips → all selected chips show active state. "All" chip deselects others. |
| 3.11 | Create components/ResultsTable.jsx — receives results[] array as prop. Renders table with all columns from UI/UX doc. Phone/PIN in DM Mono. Type badge with correct colour per type. Long text truncated with title attribute. | Dev | 90 min | Pass mock data array → table renders all rows correctly. Badges show correct colours. Long names truncated. |
| 3.12 | Create components/ExportButton.jsx — ghost button. Calls onExport() prop on click. Shows download icon from lucide-react. | Dev | 15 min | Button renders with correct ghost style. Click fires onExport. |
| 3.13 | Create components/EmptyState.jsx — centered message for no results | Dev | 10 min | Renders correctly when passed visible prop |

## 4.3  App State & Logic

| Phase 3 — App State & Logic (Day 7) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 3.14 | In App.jsx — define state: results[], filteredResults[], isLoading, error, selectedCities Set, selectedTypes Set, uiState (IDLE/LOADING/RESULTS/EMPTY/ERROR) | Dev | 30 min | All state variables defined with useState. No errors in console. |
| 3.15 | Create services/api.js — searchBusinesses(keyword, location) and exportCSV(keyword, location, cities, types) functions using Axios. Read base URL from import.meta.env.VITE_API_BASE_URL | Dev | 30 min | File exists with both functions. No import errors. |
| 3.16 | Wire handleSearch() in App.jsx — sets LOADING state, calls api.searchBusinesses(), on success sets results and RESULTS state, on error sets ERROR state and shows toast | Dev | 30 min | Use mock data first: setTimeout 1.5s then set fake results → table appears after delay |
| 3.17 | Wire handleFilterChange() in App.jsx — receives selectedCities and selectedTypes from FilterChips, filters results array client-side, updates filteredResults | Dev | 20 min | Clicking chips in FilterChips → ResultsTable re-renders with correct filtered rows |
| 3.18 | Wire handleExport() in App.jsx — calls api.exportCSV() with active filters. Browser triggers file download. | Dev | 15 min | Click Export with mock data → CSV file downloads (test with blob URL first) |
| 3.19 | Add react-hot-toast for error/success notifications. Style toast to match app theme. | Dev | 15 min | Simulate error state → toast appears in correct position with correct message |
| 3.20 | Git commit: "feat: frontend core complete" | Dev | 5 min | git log shows commit |

# 5. Phase 4  —  Integration & Testing

Connect the frontend to the real backend. Both must be running simultaneously. Test every user flow from the App Flow document end-to-end.

| Phase 4 — Integration & Testing (2 days) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 4.1 | Start backend: cd backend && uvicorn main:app --reload (port 8000). Start frontend: cd frontend && npm run dev (port 5173). Both running in separate terminals. | Dev | 5 min | Both terminals show no errors. localhost:5173 and localhost:8000/docs both open in browser. |
| 4.2 | Replace mock data in handleSearch() with real api.searchBusinesses() call. | Dev | 15 min | Search "institute" in "Jharkhand" → real results appear in table after loading spinner |
| 4.3 | Verify filter chips auto-generate from real data — cities and types come from actual API response. | Dev | 10 min | Filter chips show real city names (Jamshedpur, Ranchi, Dhanbad etc) — not hardcoded |
| 4.4 | Test multi-select city filter — select 2+ cities simultaneously → table filters correctly. | Dev | 10 min | Selecting Jamshedpur + Ranchi shows rows from both cities only |
| 4.5 | Test multi-select type filter — select 2+ types → table filters correctly. | Dev | 10 min | Selecting Coaching Centre + College shows only those rows |
| 4.6 | Test combined city + type filter — results match both conditions simultaneously. | Dev | 10 min | Jamshedpur + Coaching Centre → only Jamshedpur coaching centres shown |
| 4.7 | Test CSV export — click Download with active filters → CSV downloads → open in Excel → verify filtered rows only. | Dev | 10 min | CSV has correct headers. Only filtered rows present. Opens without formatting errors in Excel. |
| 4.8 | Test "Clear filters" — all chips deselect → full result set restored → count resets to total. | Dev | 5 min | Table shows all rows after clearing filters |
| 4.9 | Test cache — run same search twice → second search returns faster (from SQLite cache). | Dev | 5 min | Second search visibly faster. Backend terminal shows "cache hit" log. |
| 4.10 | Test empty inputs — click Search with blank fields → red borders + error text appear. No API call made. | Dev | 5 min | No network request fires in browser DevTools when inputs are empty |
| 4.11 | Test with a keyword that returns 0 results — e.g. "zxqw" in "Jharkhand". | Dev | 5 min | Empty state message appears. No crash. No spinner stuck. |
| 4.12 | Test rapid double-click on Search button — only one API call fires. | Dev | 5 min | Browser DevTools Network tab shows only one request per search |
| 4.13 | Test API down scenario — stop backend, try search → error toast appears. Restart backend → search works again. | Dev | 5 min | Toast shows user-friendly error. App does not crash or show blank screen. |
| 4.14 | Test different keywords — "cafes", "hospital", "gym", "hotel" in different cities. Verify results and type badges correct. | Dev | 15 min | All keywords return results. Type badges match correct categories for each. |
| 4.15 | Fix any bugs found in 4.2–4.14. Re-test each fixed item. | Dev | Variable | All items 4.2–4.14 pass without issues. |
| 4.16 | Git commit: "feat: integration complete — all flows tested" | Dev | 5 min | git log shows commit |

# 6. Phase 5  —  Polish & Edge Cases

Apply the UI/UX design doc rules. Eliminate every AI-generated pattern. Handle all edge cases from the App Flow document.

## 6.1  UI Polish

| Phase 5 — UI Polish (Day 9) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 5.1 | Audit every colour in the app — remove any purple, gradient, glow, or shadow. Only 5 palette colours allowed. | Dev | 20 min | Inspect → Styles panel shows only palette hex values. No box-shadow anywhere. |
| 5.2 | Verify DM Sans loads for all text. DM Mono loads for phone and pincode cells only. | Dev | 10 min | DevTools Computed styles shows DM Sans on body text, DM Mono on phone/pincode cells |
| 5.3 | Check all HTML is semantic — main, section, article, thead, tbody, th[scope=col] used correctly. Remove unnecessary wrapper divs. | Dev | 20 min | DevTools Elements panel shows semantic structure. No div soup. |
| 5.4 | Add fade-in animation on results table only — CSS opacity 0 → 1 over 200ms on mount. Remove any other animations. | Dev | 10 min | Table fades in smoothly. Nothing else animates. |
| 5.5 | Replace any emoji in UI with Lucide React icons. Verify Search button has search icon, Export button has download icon. | Dev | 10 min | No emoji visible anywhere in the UI. |
| 5.6 | Check spacing: 48px page padding, 32px between zones, 40px input height, 44px table row height, 8px chip gap. Adjust as needed. | Dev | 20 min | DevTools box model matches specified values for each element |
| 5.7 | Verify type badge colours: Coaching=blue, College=green, University=purple, School=amber, Business=grey. | Dev | 10 min | Each badge type shows correct colour in real search results |
| 5.8 | Check active filter summary text updates correctly on every filter change. | Dev | 5 min | Summary shows correct city + type + count after every chip click |

## 6.2  Accessibility

| Phase 5 — Accessibility (Day 9 afternoon) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 5.9 | Add aria-label to Search button: aria-label="Search for businesses" | Dev | 5 min | Inspect button → aria-label attribute present with correct value |
| 5.10 | Add aria-label to Export button: aria-label="Download filtered results as CSV" | Dev | 5 min | Inspect button → aria-label attribute present |
| 5.11 | Add role="checkbox" aria-checked={isActive} to each filter chip | Dev | 10 min | Inspect chip → role and aria-checked attributes present and toggle correctly |
| 5.12 | Add aria-live="polite" to results container — screen reader announces new results | Dev | 5 min | Attribute visible on results wrapper div in DevTools |
| 5.13 | Add aria-describedby to empty inputs linking to error message paragraph | Dev | 10 min | Inspect input → aria-describedby points to correct error element id |
| 5.14 | Verify keyboard tab order: Location → Keyword → Search → first chip → table rows | Dev | 10 min | Tab through entire UI without mouse — focus moves in correct order with visible ring |
| 5.15 | Check colour contrast on all text using browser DevTools Accessibility panel — all must pass WCAG AA (4.5:1) | Dev | 10 min | DevTools shows no contrast failures |

## 6.3  Edge Case Handling

| Phase 5 — Edge Cases (Day 10) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 5.16 | Handle business name with special characters (&, <, >) — verify renders correctly in table and CSV | Dev | 10 min | Name with & shows correctly. Not escaped as &amp; in table. |
| 5.17 | Handle very long business names — verify ellipsis truncation in table + full name in title attribute + full name in CSV | Dev | 10 min | Hover over truncated name → tooltip shows full name |
| 5.18 | Handle null phone/email/website — verify "—" placeholder shown, not blank or "null" | Dev | 10 min | Search returns a result with no phone → cell shows "—" |
| 5.19 | Handle CSV download with 0 filtered rows — file downloads with headers only, no crash | Dev | 5 min | CSV file opens in Excel with headers. Empty body. No error. |
| 5.20 | Remove all console.log statements from frontend code | Dev | 10 min | Browser console shows no logs during normal use |
| 5.21 | Verify .env values never appear in browser — open DevTools → Sources → check no API key visible | Dev | 5 min | No GOOGLE_API_KEY string visible anywhere in frontend source |
| 5.22 | Git commit: "feat: polish + edge cases complete" | Dev | 5 min | git log shows commit |

# 7. Phase 6  —  Deployment

Deploy backend to Render and frontend to Vercel. Update environment variables for production. Final end-to-end test on live URLs.

## 7.1  Backend Deploy (Render)

| Phase 6 — Backend Deploy — Render (Day 11 morning) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 6.1 | Create Procfile in backend/: web: uvicorn main:app --host 0.0.0.0 --port $PORT | Dev | 5 min | File exists with correct content |
| 6.2 | Push all code to GitHub: git add . && git commit -m "chore: ready for deploy" && git push | Dev | 5 min | GitHub repo shows all latest files |
| 6.3 | Go to render.com → New Web Service → connect GitHub repo → select backend/ as root directory | Dev | 10 min | Render dashboard shows service being created |
| 6.4 | Set environment variables in Render dashboard: GOOGLE_API_KEY, CACHE_EXPIRY_HOURS, MAX_RESULTS, ALLOWED_ORIGIN (set to Vercel URL — update after frontend deploy) | Dev | 10 min | All 4 env vars visible in Render Environment tab |
| 6.5 | Wait for Render deploy to complete. Check deploy logs for errors. | Dev | 5 min | Render logs show "Application startup complete". No errors. |
| 6.6 | Test live backend in Postman: GET https://your-app.onrender.com/api/health → {"status":"ok"} | Dev | 5 min | Health endpoint returns 200 OK |
| 6.7 | Test search endpoint on live backend: GET https://your-app.onrender.com/api/search?keyword=cafe&location=Jamshedpur | Dev | 10 min | Returns real results JSON. No 500 errors. |

## 7.2  Frontend Deploy (Vercel)

| Phase 6 — Frontend Deploy — Vercel (Day 11 afternoon) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 6.8 | Update frontend/.env.production: VITE_API_BASE_URL=https://your-app.onrender.com | Dev | 3 min | File updated with live Render URL |
| 6.9 | Go to vercel.com → New Project → Import GitHub repo → set frontend/ as root directory | Dev | 10 min | Vercel dashboard shows project being built |
| 6.10 | Add env variable in Vercel dashboard: VITE_API_BASE_URL = live Render backend URL | Dev | 5 min | Variable visible in Vercel Environment Variables tab |
| 6.11 | Wait for Vercel deploy. Check build logs for errors. | Dev | 5 min | Build log shows "Build Completed". Deployment URL generated. |
| 6.12 | Update ALLOWED_ORIGIN in Render env vars to the Vercel production URL. Trigger Render redeploy. | Dev | 5 min | Render redeployed with correct CORS origin |

## 7.3  Final Production Testing

| Phase 6 — Final Production Testing (Day 11 evening) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Task | Who | Est. Time | Verify By |
| 6.13 | Open live Vercel URL in browser. Verify page loads with correct fonts and styling. | Dev | 5 min | Page looks identical to localhost version. No broken styles. |
| 6.14 | Run full happy path on production: search "institute" in "Jharkhand" → results → filter → download CSV | Dev | 15 min | All steps work on live URL. CSV downloads correctly. |
| 6.15 | Test on Chrome, Firefox, and Edge browsers. | Dev | 15 min | Tool works correctly in all three browsers |
| 6.16 | Share Vercel URL with sir for review. | Dev | 2 min | Sir can open and use the tool from the link |
| 6.17 | Git tag the release: git tag v1.0.0 && git push --tags | Dev | 3 min | GitHub shows v1.0.0 tag in releases |

# 8. Pre-Coding Checklist

Run through this checklist before writing the first line of code. Every item must be checked.

☐ Node.js v18+ installed and verified (node --version)

☐ Python 3.11+ installed and verified (python --version)

☐ Git installed (git --version)

☐ VS Code installed with Python and ESLint extensions

☐ Postman installed

☐ GitHub repo created: bizscraper-pro (private)

☐ Google Cloud account created

☐ Google Places API enabled in Cloud Console

☐ Google API key generated and tested in browser — returns real data

☐ Project folder structure created: frontend/ and backend/

☐ .gitignore created — includes .env, __pycache__, node_modules, *.db

☐ Initial git commit pushed to GitHub

# 9. Definition of Done

The project is complete only when every item below is checked. Nothing ships until all pass.

☐ User can search any keyword + location and receive real Google data

☐ Results appear in a sortable table with all defined columns

☐ Filter chips auto-generate from real data — no hardcoded values

☐ Multi-select city and type filters work correctly with AND logic

☐ "Clear filters" resets all active filters and restores full results

☐ Active filter summary text updates on every chip click

☐ CSV export downloads only currently filtered rows

☐ CSV filename is auto-generated: keyword_location_date.csv

☐ CSV opens correctly in Excel with no formatting errors

☐ Empty state message shown when 0 results returned or all rows filtered out

☐ All error states show user-friendly toast — no technical messages

☐ Null fields show "—" in table — no blank cells or "null" strings

☐ Search button disabled during loading — no double requests

☐ Google API key not visible anywhere in frontend source code

☐ No console.log statements in production build

☐ No box-shadow, gradient, or glassmorphism anywhere in UI

☐ All text passes WCAG AA contrast ratio (4.5:1)

☐ Keyboard navigation works through entire UI

☐ Tool works on Chrome, Firefox, and Edge

☐ Live URL shared with sir and working end-to-end

# 10. Recommended Daily Build Order

Follow this exact order. Each day builds on the previous one.

| Day 1 | Phase 1 complete — all tools installed, Google API key tested, GitHub repo set up |
| --- | --- |
| Day 2 | Phase 2.1–2.11 — FastAPI running, SQLite tables created, cache functions working |
| Day 3 | Phase 2.12–2.19 — Google Places service and data processor complete, tested in Python shell |
| Day 4 | Phase 2.20–2.28 — All API endpoints complete, tested in Postman, CSV downloads from backend |
| Day 5 | Phase 3.1–3.13 — React project set up, all components built with mock data |
| Day 6 | Continue Phase 3 if components need more time. No rushing — get components right first. |
| Day 7 | Phase 3.14–3.20 — App state wired up, all mock flows working end-to-end in browser |
| Day 8 | Phase 4.1–4.16 — Real backend connected, all integration tests passing |
| Day 9 | Phase 5.1–5.22 — UI polished, accessibility added, edge cases handled |
| Day 10 | Buffer day — fix anything from Phase 5 that needs extra time. Re-test everything. |
| Day 11 | Phase 6.1–6.17 — Deploy backend to Render, frontend to Vercel. Final live test. Share link. |

BizScraper Pro  ·  Implementation Plan v1.0  ·  Confidential